# Provided below are the agenda items typically required by the Owner for Construction Progress Meetings.  Guidance provided in agenda items does not revise the requirements of the Agreement.

# Instructions:
1.  Create an agenda for the meeting by using this form or copying the contents into another format.
2.  Secure a record of attendance.

# AGENDA

- Review progress since previous meeting

- Construction and field observations

- Weather delays

- Allowances, including unit price base quantities, and need for interim increase or readiness for final reconciling decrease.

- Environmental permits compliance, including stormwater when applicable.

- Anticipated progress until the next meeting

- Updated progress schedule review

- Problems, conflicts, impediments

- Corrections to restore the schedule

- Construction Schedule review of revisions

- Commissioning and due dates

- Closeout issues if SC is due soon

- Submittal review

- Pending from Contractor

- Pending with Designer

- Review Project Logs

- Commissioning observation

- Action Items

- RFI – Requests for information

- Minor Changes

- RFP – Requests for proposals

- HPBr and status of closeout verification

- Confirm next meeting appointment

- Record Documents check to validate they are current and review status of the following:

- O&M manuals

- Owner training

- Sign unexecuted Change Orders

- Review and certify the current Application for Payment

# END